LIFE CLICKER

MASTER GAME SPECIFICATION

Version 0.9 — Gap-Filling Baseline

| Game baseline | Stable Game 7.0.7 / Save Version 12 |
| --- | --- |
| Stable launcher baseline | Go Launcher 2.1.1 |
| Next launcher | Rust Launcher 3.0.0 candidate (not yet canonical until acceptance) |
| Purpose | Establish one authoritative design baseline and expose every major unresolved design hole. |
| Authority date | 4 October 2026 |

Design rule: boredom and confusion count as bugs. Save preservation outranks development speed.

# 1. Executive Summary

Life Clicker is a deep, menu/click-driven life and economic simulation designed for long-term progression. The player builds a life across skills, employment, education, finances, business ownership, assets, risk, and legacy. The design intentionally favors understandable systems, explicit requirements, visible financial flow, and save safety over hidden complexity.

CANONICAL: Direct skill training is click-based and consumes no in-game time. Skills are uncapped.

CANONICAL: Time-consuming actions use the game clock/calendar. The exact relationship between real time and game-calendar time still needs final definition.

CANONICAL: Career progression is explicit and sequential. Players cannot skip required roles in a career branch.

CANONICAL: Businesses should model real operating costs, capital purchases, staffing, assets, upgrades, contracts, and company cash distinctly enough that the player can understand where money is going.

CANONICAL: Save compatibility is the highest-priority engineering rule: versioned schemas, migrations, backups, rollback/recovery, stable IDs, compatibility tests, and atomic updates are mandatory.

TARGET: The finished game should sustain more than one year of meaningful progression without relying on repetitive filler.

Related open decisions: LC-GAP-001, LC-GAP-002, LC-GAP-003, LC-GAP-004

## 1.1 Core Design Pillars

| Pillar | Specification |
| --- | --- |
| Depth without obscurity | Systems may be complex, but requirements, blockers, costs, and consequences must be visible. |
| Long-term progression | A character should have meaningful goals from first job through wealth, business scale, and legacy. |
| Realistic financial flow | Income, expenses, capital investment, debt, assets, and net worth should behave coherently. |
| Player agency | The player chooses careers, businesses, skill paths, risk appetite, and financial strategy. |
| Consequences, not arbitrary punishment | Failure should be understandable, recoverable where reasonable, and linked to player choices. |
| Save permanence | Old characters and saves remain usable as the game evolves. |
| Low-friction updates | Normal releases should be detected and installed inside Life Clicker after the final launcher migration. |
| Boredom and confusion are bugs | If a system is technically functional but tedious or unclear, it is not finished. |

# 2. Specification Authority and Status

This document deliberately separates approved rules from recommendations. Proposed defaults are included to accelerate decisions, but they do not become canon merely because they appear here.

| Status | Meaning |
| --- | --- |
| CANONICAL | Explicitly approved rule and/or established release behavior that should not change casually. |
| TARGET | Agreed direction or intended end-state, but not necessarily fully implemented. |
| PROPOSED | Recommended default supplied to fill a hole; requires approval. |
| OPEN | No final decision exists yet. |
| VERIFY | Believed to exist but should be checked against source before relying on it. |

## 2.1 Conflict Resolution Order

1.  Most recent explicit design decision by the owner.

2.  This master specification after that decision has been incorporated.

3.  Latest authoritative game source/release package.

4.  Older notes, prior drafts, or provisional summaries.

If code conflicts with an approved design rule, that is a bug or migration task; the code does not silently redefine the design.

# 3. Player Experience and Core Loop

TARGET: The player should always be able to identify a near-term action, a medium-term goal, and a long-term ambition from the main dashboard.

1.  Choose a goal: employment, education, skill growth, financial milestone, business expansion, asset purchase, or another life objective.

2.  Take direct actions: train skills, apply for jobs, accept offers, transfer money, invest in a business, buy assets, choose upgrades, accept contracts, or manage risk.

3.  Advance time only when the selected action logically requires time.

4.  Receive outcomes through cash flow, XP, qualifications, reputation, assets, offers, contracts, events, and consequences.

5.  Reassess blockers and opportunities from a persistent Life Dashboard.

6.  Build toward higher autonomy: better jobs, scalable businesses, stronger finances, and eventually legacy progression.

## 3.1 Progression Layers

| Layer | Horizon | Examples |
| --- | --- | --- |
| Immediate | Clicks/actions | Skill XP, applications, transfers, purchases, management choices. |
| Short-term | Minutes to days | Job shifts, education/training actions, contracts, business operations, recovery. |
| Mid-term | Weeks to months | Promotions, credentials, business growth, major assets, credit/reputation. |
| Long-term | Years / character lifetime | Career mastery, wealth, multiple businesses, retirement, legacy, new character. |
| Meta | Across characters | Click Mastery and any approved inherited legacy systems. |

# 4. Time, Calendar, Energy, and Scheduling

CANONICAL: The game has a persistent date/time model. Time-consuming actions use that model; direct skill-training clicks do not consume game time.

CANONICAL: The persistent HUD should surface age/date/time and energy/sleep information.

OPEN: The exact conversion between real time and in-game time, offline progression, sleep, shift schedules, and conflict handling has not been finalized.

## 4.1 Required Time-System Behaviors

Every action declares whether it is instant or time-consuming.

Time-consuming actions must declare duration before confirmation.

The UI must warn when an action conflicts with an existing commitment.

Closing the client must have deterministic, documented behavior for active timed actions.

Clock manipulation must not create easy economic exploits.

Related open decisions: LC-GAP-004, LC-GAP-005, LC-GAP-006, LC-GAP-007, LC-GAP-088

# 5. Character, Life State, and Needs

CANONICAL: The player has a character with age, financial state, skills, career/business state, and persistent progression.

CANONICAL: Energy/sleep are intended as visible character-state constraints.

OPEN: Character creation, traits, health/needs depth, aging, retirement, injury, illness, and lifespan are not yet fully specified.

## 5.1 Recommended Character State Model

| State domain | Contents | Status |
| --- | --- | --- |
| Identity | Name, age, background, optional appearance/profile | OPEN / PROPOSED |
| Core condition | Energy/sleep; optional health/stress/morale depending scope | PARTIAL |
| Progression | 35 trainable skills + Click Mastery derived from completed deaths | CANONICAL |
| Credentials | Education, licenses, certifications, training | OPEN structure |
| Economy | Cash, bank, illicit cash, debts, assets, net worth | PARTIAL |
| Employment | Current career, employer, pay, performance, tenure, offers | PARTIAL |
| Businesses | Ownership, company cash, employees, upgrades, assets, contracts | PARTIAL |
| Legal/risk | Heat, criminal consequences, records if approved | PARTIAL / OPEN |
| Legacy | Deaths completed, Click Mastery multiplier, future inheritance rules | PARTIAL |

Related open decisions: LC-GAP-008, LC-GAP-009, LC-GAP-010, LC-GAP-011, LC-GAP-012, LC-GAP-013

# 6. Skills and Direct Training

CANONICAL: Skills are uncapped. Direct skill training is click-based and consumes no game time.

CANONICAL: Click Mastery is not trained by clicking. Effective training clicks equal 1 + completed character deaths.

CANONICAL: At 0 completed deaths, one training click counts as 1 click. At 1 death it counts as 2. At 10 deaths it counts as 11. Click Mastery applies only to skill training.

## 6.1 Current General Skill Catalog

| # | Skill |
| --- | --- |
| 1 | Communication |
| 2 | Sales |
| 3 | Leadership |
| 4 | Management |
| 5 | Mechanical |
| 6 | Logistics |
| 7 | Driving |
| 8 | Construction |
| 9 | Technology |
| 10 | Healthcare |
| 11 | Finance |
| 12 | Agriculture |
| 13 | Investigation |
| 14 | Emergency Response |
| 15 | Discipline |
| 16 | Tactics |
| 17 | Unarmed Combat |
| 18 | Defense |
| 19 | Athletics |
| 20 | Awareness |
| 21 | Stealth |
| 22 | Deception |
| 23 | Street Smarts |
| 24 | Criminal Planning |
| 25 | Getaway Driving |
| 26 | Forgery |
| 27 | Coaching |
| 28 | Customer Service |
| 29 | Administration |
| 30 | Security |
| 31 | Legal |
| 32 | Culinary |
| 33 | Fitness |
| 34 | Vehicle Maintenance |
| 35 | Money Laundering |

## 6.2 Skill System Rules

All gameplay checks should reference stable skill IDs rather than display text.

Job, business, contract, event, and crime requirements should explain which skills matter and why.

Skill requirements should never be hidden behind unexplained “not eligible” states.

Uncapped skills require an XP curve that avoids both instant late-game growth and impossible progression.

Derived or meta systems such as Click Mastery must not be accidentally converted into ordinary trainable skills.

Related open decisions: LC-GAP-014, LC-GAP-015, LC-GAP-016, LC-GAP-017, LC-GAP-018

# 7. Education, Training, Licenses, and Credentials

TARGET: Career requirements should distinguish Education, Credential, Training, Experience, Skill, and Eligibility instead of collapsing them into one generic level gate.

OPEN: The actual school/credential catalog, tuition, time cost, financing, failure rules, and renewal rules need design.

## 7.1 Credential Design Requirements

Credentials use permanent IDs and explicit prerequisite chains.

The player sees cost, duration, schedule impact, prerequisite, and career value before enrolling.

Education must not silently consume skill clicks or vice versa.

If a credential expires, the renewal rule and consequence must be visible before expiration.

Related open decisions: LC-GAP-019, LC-GAP-020, LC-GAP-021, LC-GAP-022

# 8. Career System

CANONICAL: Career trees are explicit and sequential. The player advances only to the immediate next valid role in a branch; title skipping is not allowed.

CANONICAL: Players may switch employers while continuing toward the next sequential role.

CANONICAL: Promotions become progressively rarer at higher levels but retain a non-zero chance when the player is qualified.

CANONICAL: Raises are separate from title promotions.

TARGET: Employer size, performance, skills, experience, tenure, and employer conditions influence opportunity and progression.

CANONICAL: Career offers must have a direct acceptance path and explain the exact blocker when they cannot be accepted.

## 8.1 Career Offer Lifecycle

1.  Discover role/job or receive offer.

2.  Display pay, employer, schedule, requirements, benefits, and next-step implications.

3.  Apply or accept where permitted.

4.  Record application/offer state persistently.

5.  On acceptance, move prior job to history and establish current employer/rate/start day.

6.  Track performance, tenure, raises, promotions, discipline, and departure.

## 8.2 Career Content Requirements

Each career branch needs permanent career and role IDs.

Each role declares pay band, schedule types, required skills, education/credentials, prior role(s), and employer-size eligibility.

Entry-level jobs should be numerous enough that a new character has realistic alternatives.

Professional domains such as healthcare and legal should use distinct, realistic trees rather than generic “professional” ladders.

Related open decisions: LC-GAP-023, LC-GAP-024, LC-GAP-025, LC-GAP-026, LC-GAP-027, LC-GAP-028, LC-GAP-029, LC-GAP-030, LC-GAP-031

# 9. Business Ownership and Operations

CANONICAL: Business money is distinct from personal money. Owner Investment transfers an exact user-entered dollar amount from personal cash to company cash and is not business revenue/profit.

CANONICAL: Capital purchases are separate from operating expenses. Recurring maintenance/program costs remain operating expenses.

CANONICAL: When an upgrade cannot be purchased, the UI must state exactly why: insufficient relevant skill, company cash shortfall, max tier, or other blocker.

CANONICAL: Physical business assets may be purchased directly with company cash and installed immediately where relevant.

TARGET: The current generic upgrade tracks should evolve into industry-specific capability upgrades with permanent IDs and clear Current → After effects.

## 9.1 Supported / Planned Business Industries

| # | Industry |
| --- | --- |
| 1 | Lawn Care |
| 2 | Crop Farm |
| 3 | Machine Shop |
| 4 | Repair Garage |
| 5 | Foundry |
| 6 | Combat Gym |
| 7 | Criminal Syndicate (abstract fictional systems) |
| 8 | Online Retail |
| 9 | Restaurant / Cafe |
| 10 | Cleaning |
| 11 | Courier |
| 12 | Trucking |
| 13 | Construction |
| 14 | IT Services |
| 15 | Software Studio |
| 16 | Security |
| 17 | Accounting |
| 18 | Fitness Gym |
| 19 | Warehouse |

## 9.2 Canonical Financial Separation

| Flow | Cash movement | Accounting treatment |
| --- | --- | --- |
| Owner contribution | Personal cash → company cash | Equity/contribution; not revenue |
| Revenue | Customer/contract sales → company cash | Business revenue |
| Operating expense | Payroll, rent, utilities, insurance, maintenance, software, marketing, etc. | OPEX; reduces operating profit |
| Capital expenditure | Equipment, vehicle, facility, major permanent upgrade | CAPEX; recorded separately from monthly OPEX |
| Owner withdrawal/distribution | Company cash → owner, if/when supported | Must be explicit and tax/accounting-aware once tax model exists |
| Debt financing | Loan proceeds → company cash | OPEN; must not be misclassified as revenue |

## 9.3 Expense Categories

Direct materials / COGS

Loaded payroll

Occupancy / rent

Utilities

Insurance

Maintenance

Vehicles / fuel

Software

Marketing

Compliance

Financing

Permits / licenses

Training / inspections

PPE / consumables / waste

Industry-specific expenses

## 9.4 Upgrade Architecture

Capacity / equipment

Safety / compliance

Quality control

Automation / workflow

Logistics / fleet / storage

Customer acquisition / sales

Facility expansion

Management systems

Only categories relevant to an industry should appear. A restaurant and a software studio should not share a fake identical upgrade tree merely for code convenience.

## 9.5 Contract System

TARGET: Offer count scales with business maturity: roughly 2–3 offers for a small/new business and 6–10 for a mature business, subject to balancing.

| Contract family | Design intent |
| --- | --- |
| Bulk | Distinct risk/reward/requirements profile |
| Recurring | Distinct risk/reward/requirements profile |
| Rush | Distinct risk/reward/requirements profile |
| Quality-sensitive | Distinct risk/reward/requirements profile |
| Long-term | Distinct risk/reward/requirements profile |
| Service | Distinct risk/reward/requirements profile |
| Exclusive | Distinct risk/reward/requirements profile |
| Seasonal | Distinct risk/reward/requirements profile |
| Prestige | Distinct risk/reward/requirements profile |
| Multi-location | Distinct risk/reward/requirements profile |

Contracts consider capacity, quality, deadline, penalties, client trust, repeat business, competition, and market share.

The player must see why a contract is feasible or infeasible before accepting it.

Managers may automate routine business administration but never secretly automate underworld finances or other high-risk decisions.

Related open decisions: LC-GAP-032, LC-GAP-033, LC-GAP-034, LC-GAP-035, LC-GAP-036, LC-GAP-037, LC-GAP-038, LC-GAP-039, LC-GAP-040, LC-GAP-041, LC-GAP-042, LC-GAP-043, LC-GAP-044, LC-GAP-045

# 10. Personal Economy and Wealth

CANONICAL: The persistent HUD includes cash, bank balance, illicit cash, and net worth.

CANONICAL: Bank transfers accept an exact typed amount and validate source funds; quick amounts may exist as convenience controls.

TARGET: Net worth should be a coherent accounting result from cash, bank balances, assets, business equity/value, investments, and liabilities rather than a disconnected score.

## 10.1 Required Money Types

| Type | Purpose | Status |
| --- | --- | --- |
| Personal cash | Liquid on-hand legal money. | CANONICAL |
| Bank | Legal deposited money. | CANONICAL |
| Illicit cash | Separate proceeds from abstract underworld activity. | CANONICAL |
| Business cash | Tracked per business, separate from personal funds. | CANONICAL |
| Debt | Loans/credit/mortgages. | OPEN / TARGET |
| Investments | If approved, market or retirement assets. | OPEN |

Related open decisions: LC-GAP-046, LC-GAP-047, LC-GAP-048, LC-GAP-049, LC-GAP-050, LC-GAP-051, LC-GAP-052

# 11. Assets, Market, Inventory, Housing, and Vehicles

CANONICAL: The Market can contain business assets with explicit “Used By” context so the player knows which businesses can use them.

OPEN: Personal housing, vehicles, financing, depreciation, maintenance, inventory abstraction, and property appreciation remain major missing life-sim systems.

## 11.1 Asset Principles

Every durable asset needs a permanent ID.

The UI should distinguish purchase price, recurring cost, resale value, financing obligation, and business/personal ownership.

A business asset should state exactly what capability/capacity it changes.

Assets should not exist only as flavor if they materially affect net worth; valuation must be consistent.

Related open decisions: LC-GAP-053, LC-GAP-054, LC-GAP-055, LC-GAP-056, LC-GAP-093, LC-GAP-094

# 12. Abstract Crime, Underworld Progression, and Legal Risk

This system is a fictional simulation layer. It should model choices, risk, Heat, detection, legal consequences, mastery, and money flow without providing real-world procedural instructions for wrongdoing.

CANONICAL: There are 11 independent uncapped crime-specialty mastery tracks and 23 abstract crime opportunities in the current design/release lineage.

CANONICAL: Mastery can increase payout and modestly reduce Heat/detection risk, but risk never reaches zero.

CANONICAL: Crime proceeds enter Illicit Cash rather than ordinary legal cash.

TARGET: A Criminal Syndicate can exist as a business-like late-game path, but its mechanics remain abstract and should focus on organization, risk, resources, and consequences rather than real methods.

## 12.1 Crime Action Card Requirements

Opportunity name/category

Required mastery/skills

Expected payout range

Heat impact

Detection/risk band

Cooldown or availability condition

Potential legal/business/career consequences

No procedural real-world “how to” content

Related open decisions: LC-GAP-018, LC-GAP-052, LC-GAP-057, LC-GAP-058, LC-GAP-059, LC-GAP-060, LC-GAP-061, LC-GAP-062

# 13. Relationships, Household, and Family

OPEN: This area is currently one of the largest definition holes. A life simulator can omit it, keep it lightweight, or make it a major multi-generation system; the choice must be explicit before v1.0 scope is locked.

PROPOSED: If included, relationships should influence time, household finances, stress/morale, inheritance, and legacy without becoming a separate dating game.

Related open decisions: LC-GAP-063, LC-GAP-064, LC-GAP-065, LC-GAP-066

# 14. Health, Insurance, Stress, and Recovery

OPEN: Healthcare exists as a skill/career domain, but the player-facing health system is not fully specified.

PROPOSED: Keep medical mechanics abstract and systemic: condition severity, cost, time lost, insurance coverage, recovery, and work impact rather than detailed diagnosis/treatment simulation.

Related open decisions: LC-GAP-011, LC-GAP-013, LC-GAP-067, LC-GAP-068, LC-GAP-069

# 15. Events, Reputation, and World Variability

TARGET: A long-running life simulator needs controlled randomness so identical strategies do not always produce identical lives.

PROPOSED: Use weighted event pools with eligibility conditions, cooldowns, and transparent consequences. Avoid constant random punishment.

| Possible dimension | Use |
| --- | --- |
| Personal reputation | General trust/reliability, if retained. |
| Professional reputation | Employers, clients, career opportunities. |
| Business reputation | Demand, contract quality, repeat clients. |
| Underworld reputation | Abstract criminal opportunities/syndicate standing. |
| Legal record | Eligibility consequences; distinct from reputation if implemented. |

Related open decisions: LC-GAP-070, LC-GAP-071, LC-GAP-072, LC-GAP-096

# 16. Character Death, Legacy, and Click Mastery

CANONICAL: Click Mastery equals completed character deaths for training purposes: effective training clicks = 1 + completed deaths.

CANONICAL: Training clicks never directly level Click Mastery. There are no Click Mastery XP thresholds or banked click XP.

OPEN: What constitutes a completed death, what is inherited, and whether the game supports dynasty/family continuity still need final rules.

| Legacy element | Rule | Status |
| --- | --- | --- |
| Completed deaths | Persists across characters; drives Click Mastery. | CANONICAL |
| Money/assets | Inheritance rules TBD. | OPEN |
| Skills | No carryover rule established. | OPEN |
| Businesses | Ownership/inheritance TBD. | OPEN |
| Reputation/record | Persistence TBD. | OPEN |
| History | Potential dynasty timeline / prior-character archive. | PROPOSED |

Related open decisions: LC-GAP-012, LC-GAP-066, LC-GAP-073, LC-GAP-074, LC-GAP-075

# 17. UI/UX, Navigation, and Information Design

CANONICAL: Menus switch actual screens; the game should not become one giant scrolling page.

CANONICAL: A persistent Life Dashboard/HUD remains visible across menus and surfaces cash, bank, illicit cash, net worth, age/date/time, and energy/sleep.

CANONICAL: Unavailable actions explain their exact blockers. “Cannot do this” without a reason is a UX defect.

CANONICAL: Boredom and confusion are bugs too.

## 17.1 Recommended Primary Navigation

| Screen | Contents |
| --- | --- |
| Life | Dashboard, status, goals, schedule, activity |
| Skills | Training and progression |
| Career | Current job, applications, offers, career tree |
| Education | School, credentials, licenses |
| Business | Owned companies, staff, finances, upgrades, contracts |
| Finance | Cash/bank, debts, investments, taxes, net worth |
| Market | Assets, vehicles, equipment, property as approved |
| Underworld | Abstract crime/mastery/Heat/legal risk |
| Legacy | Character history, deaths, Click Mastery, inheritance as approved |
| Settings | Accessibility, update, save/recovery, developer information where appropriate |

## 17.2 Action-Card Standard

Action name and purpose

Cost and funding source

Time cost

Skill/credential requirements

Current → After effect where applicable

Recurring cost / maintenance

Risk / downside

Exact blocker reasons

Confirmation only when consequence is meaningful

Related open decisions: LC-GAP-076, LC-GAP-077, LC-GAP-078, LC-GAP-079, LC-GAP-080, LC-GAP-089

# 18. Content and Data Architecture

CANONICAL: Persistent content requires stable IDs. Display names may change; IDs should not be casually reused or deleted.

TARGET: All major content should become data-driven enough that expansion does not require rewriting unrelated game logic.

| Content type | Required fields |
| --- | --- |
| Skill | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Career family | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Career role | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Employer archetype | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Education program | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Credential/license | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Business industry | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Business upgrade | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Business asset | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Contract archetype | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Market asset | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Event | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Crime opportunity | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Crime mastery | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Achievement/milestone | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |
| Location | Permanent ID, display name, version/migration metadata, requirements, effects, balance values as applicable |

Related open decisions: LC-GAP-083, LC-GAP-084, LC-GAP-092, LC-GAP-093, LC-GAP-096

# 19. Saves, Migrations, Backups, and Recovery

CANONICAL: Current Save Version is 12.

CANONICAL: Save safety is the highest-priority technical rule. New releases must preserve old characters/accounts through explicit migrations and compatibility tests.

CANONICAL: The stable browser origin is 127.0.0.1:8765 because browser-local save data depends on that origin.

TARGET: Updates are transactional: validate → back up → stage → atomically replace → verify → recover/rollback on failure.

## 19.1 Save-Safety Invariants

Never reuse a permanent ID for a different concept.

Never silently drop unknown old fields during migration unless explicitly deprecated and tested.

Migrations are ordered, idempotent where possible, and version-gated.

A failed update must not leave the only good save or game copy overwritten.

Backups have retention policies but the only recoverable copy is never pruned.

Release validation includes old-save fixtures, not only new-game smoke tests.

Related open decisions: LC-GAP-081, LC-GAP-082, LC-GAP-083, LC-GAP-084, LC-GAP-085

# 20. Launcher, Update, and Development Architecture

CANONICAL: Production origin remains http://127.0.0.1:8765.

CANONICAL: Current stable updater lineage uses a public GitHub stable manifest and .lcupdate packages with size/SHA-256 verification.

VERIFY: Rust Launcher 3.0.0 is being developed as a safer replacement for Go Launcher 2.1.1; it is not canonical until final Windows acceptance and stable migration are complete.

TARGET: Developer mode uses 127.0.0.1:8766 with isolated browser storage so Codex/local development cannot damage the production save.

## 20.1 Intended Release Flow

1.  Edit/test canonical game source.

2.  Run formatting, Rust tests, clippy, JavaScript syntax, UTF-8, package, migration, and compatibility gates.

3.  Generate deterministic .lcupdate package.

4.  Verify exact size and SHA-256.

5.  Publish package first.

6.  Verify published package.

7.  Update stable manifest last; that manifest change is the go-live switch.

8.  Installed launcher detects the new release and offers Download & Install.

Related open decisions: LC-GAP-081, LC-GAP-082, LC-GAP-085, LC-GAP-090

# 21. QA, Regression, and Release Gates

CANONICAL: A release is not “done” merely because it builds. Changed systems need deterministic tests, migration coverage, and preservation checks.

| Gate | Minimum requirement |
| --- | --- |
| Source integrity | Build from latest authoritative source; prevent release/source drift. |
| Syntax/build | Rust/Go as applicable, JS syntax, UTF-8, required files. |
| Save migration | Upgrade old fixtures to current schema; verify preserved state. |
| Gameplay regression | Changed and adjacent systems still behave correctly. |
| Economy integrity | No double counting, negative impossible flows, or CAPEX/OPEX confusion. |
| Update integrity | Size/hash/version validation, staging, rollback, recovery. |
| UI clarity | Blockers/reasons visible; no dead buttons or endless “starting” states. |
| Windows acceptance | Run actual release candidate in native Windows environment. |
| Dev isolation | Port 8766/test saves cannot mutate production state on 8765. |

# 22. Balance and Pacing Framework

OPEN: Many individual values exist in code, but the game still needs explicit milestone targets so tuning can be judged against intended progression speed.

PROPOSED: Balance should be milestone-driven: define when a competent player should reach first job, first promotion, first major asset, first business, first $100k, first $1M, first mature company, and first completed life.

## 22.1 Balance Principles

Early game: frequent meaningful unlocks and low confusion.

Mid game: competing uses for money/time and multiple viable paths.

Late game: scaling complexity shifts from clicking every action to strategic management.

Failure must cost enough to matter but not routinely invalidate dozens of hours.

No single career/business/crime route should dominate all others without tradeoffs.

Uncapped skills require diminishing marginal impact or rising XP requirements to avoid infinite stat trivialization.

Related open decisions: LC-GAP-014, LC-GAP-024, LC-GAP-043, LC-GAP-047, LC-GAP-087, LC-GAP-088

# 23. Accessibility, Settings, and Player Control

TARGET: A deep text-heavy simulator should support keyboard use, readable scaling, clear contrast, reduced motion, and non-color-only status signals.

| Settings group | Examples |
| --- | --- |
| Display | Text scale, compact/comfortable density, reduced motion, contrast/theme. |
| Input | Keyboard navigation, shortcuts, focus visibility. |
| Notifications | Sound/visual toggles, severity filtering, optional confirmations. |
| Gameplay | Automation preferences where appropriate; no automation that hides major financial/risk decisions. |
| Save/update | Backup/recovery visibility, update channel/status, integrity check. |
| Developer | Separate developer mode and test save origin; not exposed as a normal player cheat path. |

Related open decisions: LC-GAP-089, LC-GAP-095

# 24. Distribution and Product Strategy

TARGET: Windows is the primary packaged environment in the current development workflow; browser technology is used by the local launcher/server.

OPEN: Final install/uninstall behavior, code signing, storefront/distribution channel, monetization, demo policy, and update-channel policy need decisions.

Related open decisions: LC-GAP-090, LC-GAP-091

# 25. v1.0 Content Completion Definition

“Full game” needs measurable content thresholds. The following categories must receive numeric targets before v1.0 can be declared content-complete.

| Category | Content target to define |
| --- | --- |
| Career content | Career families, roles per branch, employers, entry jobs. |
| Business content | Industries, permanent upgrades per industry, employee roles, contract archetypes. |
| Education | Programs, credentials, licenses, prerequisite chains. |
| Economy | Banking products, debt, investments if included, housing/vehicles if included. |
| Events | Personal, career, business, economic, legal, health, and legacy event counts. |
| Crime | 11 mastery definitions, 23 opportunity definitions, consequences, syndicate content. |
| Assets | Housing/vehicle/business/personal asset counts. |
| Legacy | End-of-life flows, inheritance, history/achievement presentation. |

Related open decisions: LC-GAP-003, LC-GAP-092

# 26. Highest-Priority Holes to Resolve First

The following P0 decisions have the largest downstream impact. Resolving these first will prevent us from designing dependent systems twice.

| ID | Area | Decision |
| --- | --- | --- |
| LC-GAP-004 | Time | Decide exact relationship between real-world time, in-game calendar time, and action duration. |
| LC-GAP-005 | Time | Define pause/offline behavior for jobs, contracts, businesses, travel, recovery, and events. |
| LC-GAP-006 | Time | Define sleep/energy regeneration rules and whether sleeping advances game calendar. |
| LC-GAP-008 | Character | Define character creation fields: name, age, location, background, starting education, traits, appearance. |
| LC-GAP-011 | Character | Define base stats/needs beyond energy and sleep: health, stress, hunger, morale, hygiene, etc. |
| LC-GAP-012 | Character | Define aging, lifespan, natural death, and retirement rules. |
| LC-GAP-014 | Skills | Define the XP curve/formula for uncapped skills. |
| LC-GAP-015 | Skills | Define training-click XP per click and how it scales with skill level. |
| LC-GAP-019 | Education | Define education levels and credentials (GED/high school, certificates, associate, bachelor, graduate, trade school). |
| LC-GAP-021 | Education | Define whether education consumes game time while skill training does not. |
| LC-GAP-023 | Career | Finalize complete career-tree catalog and branches. |
| LC-GAP-024 | Career | Define exact promotion probability formula and minimum non-zero chance. |
| LC-GAP-025 | Career | Define job performance calculation and contributing factors. |
| LC-GAP-032 | Business | Finalize startup requirements and starting capital for every industry. |
| LC-GAP-033 | Business | Define the canonical industry-specific upgrade catalog and permanent upgrade IDs. |
| LC-GAP-034 | Business | Define employee role taxonomy, wages, productivity, scheduling, hiring/firing, and turnover. |
| LC-GAP-037 | Business | Define inventory/raw-material procurement model for each relevant industry. |
| LC-GAP-043 | Business | Define business sale valuation formula including assets, profit, contracts, reputation, debt, and capital capability. |
| LC-GAP-044 | Business | Define contract capacity reservation, deadlines, penalties, quality thresholds, and repeat-client logic. |
| LC-GAP-046 | Economy | Define personal income tax, payroll tax, sales tax, property tax, and whether taxes are simplified or jurisdictional. |
| LC-GAP-048 | Economy | Define banking products: checking, savings, interest, fees, credit cards, loans, mortgages. |
| LC-GAP-050 | Economy | Define investment system scope: stocks, funds, bonds, retirement accounts, real estate, or none. |
| LC-GAP-053 | Assets | Define housing tiers, rent/buy, mortgages, utilities, maintenance, and property appreciation. |
| LC-GAP-054 | Assets | Define vehicle catalog, purchase/finance, insurance, fuel, maintenance, reliability, and depreciation. |
| LC-GAP-058 | Crime | Define Heat decay and escalation formula. |
| LC-GAP-059 | Crime | Define detection/arrest probability formula and hard minimum risk. |
| LC-GAP-060 | Crime | Define legal consequences in abstract terms: fines, temporary lockout/incarceration, record, career/business effects. |
| LC-GAP-063 | Relationships | Decide whether friendships, romance, marriage, children, and family are in scope. |
| LC-GAP-067 | Health | Define healthcare system depth: insurance, doctors, prescriptions as abstract costs, emergencies, preventive care. |
| LC-GAP-073 | Legacy | Define what causes a completed “character death” for Click Mastery and whether natural death and player-selected retirement both count. |
| LC-GAP-074 | Legacy | Define inheritance rules between characters and what persists besides Click Mastery. |
| LC-GAP-076 | UI | Finalize permanent HUD fields and responsive layouts for desktop/mobile. |
| LC-GAP-077 | UI | Define menu map and exact screen hierarchy. |
| LC-GAP-080 | UI | Define tutorial/onboarding path and when advanced systems unlock. |
| LC-GAP-081 | Technical | Finalize Rust Launcher 3.0 production acceptance and migration from Go 2.1.1. |
| LC-GAP-082 | Technical | Define canonical source-of-truth flow: game/index.html -> package -> stable manifest. |
| LC-GAP-083 | Technical | Define permanent ID/versioning rules for every content type (skills, careers, upgrades, items, contracts, events). |
| LC-GAP-085 | Technical | Define automated compatibility test matrix across old save versions. |
| LC-GAP-087 | Balance | Define target time-to-first job, first $10k, first business, first $100k net worth, first $1M net worth, and late-game milestones. |
| LC-GAP-092 | Content | Define content quantity targets per career branch, business industry, event category, contract class, and asset class for v1.0. |
| LC-GAP-093 | Content | Define location/world model: one abstract region, selectable cities, or a geographic map. |

# 27. Master Gap Register

Every unresolved major design decision discovered in this baseline is assigned an ID. When a decision is made, update this register to CLOSED and fold the decision into the relevant section rather than leaving the answer only in chat history.

| ID | Area | Decision needed | Priority | Why it matters |
| --- | --- | --- | --- | --- |
| LC-GAP-001 | Core | Define the exact win condition, if any: open-ended life simulation only, milestone victory, legacy score, or multiple endings. | P1 | Sets long-term motivation and UI messaging. |
| LC-GAP-002 | Core | Define the intended average session length and target daily/weekly play cadence. | P1 | Needed to tune timers, clicks, offers, and progression pacing. |
| LC-GAP-003 | Core | Define what “one year of meaningful progression” means in measurable content terms. | P1 | Prevents late-game content drought. |
| LC-GAP-004 | Time | Decide exact relationship between real-world time, in-game calendar time, and action duration. | P0 | Foundational for every scheduled action. |
| LC-GAP-005 | Time | Define pause/offline behavior for jobs, contracts, businesses, travel, recovery, and events. | P0 | Prevents inconsistent progression and exploits. |
| LC-GAP-006 | Time | Define sleep/energy regeneration rules and whether sleeping advances game calendar. | P0 | Blocks needs loop and scheduling. |
| LC-GAP-007 | Time | Define missed-shift, lateness, overtime, and schedule-conflict rules. | P1 | Required for realistic careers. |
| LC-GAP-008 | Character | Define character creation fields: name, age, location, background, starting education, traits, appearance. | P0 | Determines starting state and replay variety. |
| LC-GAP-009 | Character | Define starting age and minimum/maximum starting age. | P1 | Impacts career and education timelines. |
| LC-GAP-010 | Character | Decide whether permanent traits/aptitudes exist separately from trainable skills. | P1 | Controls build identity and replayability. |
| LC-GAP-011 | Character | Define base stats/needs beyond energy and sleep: health, stress, hunger, morale, hygiene, etc. | P0 | Major life-sim scope decision. |
| LC-GAP-012 | Character | Define aging, lifespan, natural death, and retirement rules. | P0 | Required for the legacy/death system. |
| LC-GAP-013 | Character | Define injury, illness, disability, and recovery scope. | P1 | Connects healthcare, work, insurance, and risk. |
| LC-GAP-014 | Skills | Define the XP curve/formula for uncapped skills. | P0 | Needed for consistent balance. |
| LC-GAP-015 | Skills | Define training-click XP per click and how it scales with skill level. | P0 | Directly controls click progression. |
| LC-GAP-016 | Skills | Define skill decay, if any. | P2 | Changes long-term maintenance burden. |
| LC-GAP-017 | Skills | Define cross-skill synergy rules and whether skill checks use one skill or weighted combinations. | P1 | Needed for jobs, contracts, business, and events. |
| LC-GAP-018 | Skills | Define exact 11 crime mastery names and their relationship to the 35 general skills. | P1 | Current system count exists but taxonomy needs canonicalization. |
| LC-GAP-019 | Education | Define education levels and credentials (GED/high school, certificates, associate, bachelor, graduate, trade school). | P0 | Career prerequisites depend on it. |
| LC-GAP-020 | Education | Define tuition, duration, admissions requirements, failure/withdrawal, and financing. | P1 | Required for economy/career realism. |
| LC-GAP-021 | Education | Define whether education consumes game time while skill training does not. | P0 | Core time-model consistency. |
| LC-GAP-022 | Education | Define licensing/certification renewal and expiration. | P2 | Impacts professional career upkeep. |
| LC-GAP-023 | Career | Finalize complete career-tree catalog and branches. | P0 | One of the largest content gaps. |
| LC-GAP-024 | Career | Define exact promotion probability formula and minimum non-zero chance. | P0 | Current rule exists conceptually, formula does not. |
| LC-GAP-025 | Career | Define job performance calculation and contributing factors. | P0 | Needed for promotions, raises, firing, and offers. |
| LC-GAP-026 | Career | Define raise cadence and raise-size formula separately from title promotions. | P1 | Needed for salary progression. |
| LC-GAP-027 | Career | Define employer generation: industries, sizes, pay bands, benefits, culture, stability. | P1 | Supports switching employers and role availability. |
| LC-GAP-028 | Career | Define firing, layoffs, quitting, notice periods, references, and rehire rules. | P1 | Completes employment lifecycle. |
| LC-GAP-029 | Career | Define work schedule types: fixed, rotating, nights, weekends, flexible, remote. | P1 | Connects time system and quality of life. |
| LC-GAP-030 | Career | Define benefits: health insurance, retirement match, PTO, bonuses, commissions, overtime. | P1 | Material to realistic job comparison. |
| LC-GAP-031 | Career | Define unemployment benefits and job-search friction, if any. | P2 | Economic safety-net decision. |
| LC-GAP-032 | Business | Finalize startup requirements and starting capital for every industry. | P0 | Required for industry balance. |
| LC-GAP-033 | Business | Define the canonical industry-specific upgrade catalog and permanent upgrade IDs. | P0 | Current generic tracks are transitional. |
| LC-GAP-034 | Business | Define employee role taxonomy, wages, productivity, scheduling, hiring/firing, and turnover. | P0 | Major realism system. |
| LC-GAP-035 | Business | Define manager automation scope and manager skill/quality effects. | P1 | Required for scaling beyond micromanagement. |
| LC-GAP-036 | Business | Define physical facility tiers, capacity, rent/buy choices, and relocation. | P1 | Needed for growth and capital investment. |
| LC-GAP-037 | Business | Define inventory/raw-material procurement model for each relevant industry. | P0 | Required for COGS and production realism. |
| LC-GAP-038 | Business | Define pricing strategy and demand elasticity controls. | P1 | Core profitability lever. |
| LC-GAP-039 | Business | Define competition model and market-share calculations. | P1 | Prevents business growth from being purely deterministic. |
| LC-GAP-040 | Business | Define debt/financing/loans/interest for businesses. | P1 | Capital structure is currently incomplete. |
| LC-GAP-041 | Business | Define taxes, depreciation, and accounting depth. | P1 | Major realism/scope choice. |
| LC-GAP-042 | Business | Define business failure, insolvency, closure, bankruptcy, and owner liability. | P1 | Completes downside risk. |
| LC-GAP-043 | Business | Define business sale valuation formula including assets, profit, contracts, reputation, debt, and capital capability. | P0 | Explicitly needed for sale realism. |
| LC-GAP-044 | Business | Define contract capacity reservation, deadlines, penalties, quality thresholds, and repeat-client logic. | P0 | Contracts are a major scaling loop. |
| LC-GAP-045 | Business | Define business reputation/brand/trust and how it affects demand and contracts. | P1 | Needed for non-price differentiation. |
| LC-GAP-046 | Economy | Define personal income tax, payroll tax, sales tax, property tax, and whether taxes are simplified or jurisdictional. | P0 | Affects all net-income targets. |
| LC-GAP-047 | Economy | Define inflation and cost-of-living model, if any. | P1 | Needed for multi-decade simulation balance. |
| LC-GAP-048 | Economy | Define banking products: checking, savings, interest, fees, credit cards, loans, mortgages. | P0 | Core personal finance system gap. |
| LC-GAP-049 | Economy | Define credit score/creditworthiness system. | P1 | Needed if loans and mortgages exist. |
| LC-GAP-050 | Economy | Define investment system scope: stocks, funds, bonds, retirement accounts, real estate, or none. | P0 | Major wealth-progression branch. |
| LC-GAP-051 | Economy | Define insolvency/personal bankruptcy and debt collection. | P2 | Downside completeness. |
| LC-GAP-052 | Economy | Define illicit-cash conversion/legitimization as a purely abstract game mechanic and its risk/cost rules. | P1 | Needed for underworld economy without procedural real-world detail. |
| LC-GAP-053 | Assets | Define housing tiers, rent/buy, mortgages, utilities, maintenance, and property appreciation. | P0 | Large missing life-sim system. |
| LC-GAP-054 | Assets | Define vehicle catalog, purchase/finance, insurance, fuel, maintenance, reliability, and depreciation. | P0 | Driving/logistics skills need asset context. |
| LC-GAP-055 | Assets | Define personal inventory scope versus abstract ownership records. | P1 | Controls UI complexity and market design. |
| LC-GAP-056 | Assets | Define item wear/durability for vehicles/equipment/assets. | P1 | Affects maintenance and replacement costs. |
| LC-GAP-057 | Crime | Finalize 23 abstract crime opportunity definitions, unlocks, payout bands, and risk bands. | P1 | Content taxonomy needs canonicalization. |
| LC-GAP-058 | Crime | Define Heat decay and escalation formula. | P0 | Core crime-risk loop. |
| LC-GAP-059 | Crime | Define detection/arrest probability formula and hard minimum risk. | P0 | Current principle exists; formula does not. |
| LC-GAP-060 | Crime | Define legal consequences in abstract terms: fines, temporary lockout/incarceration, record, career/business effects. | P0 | Crime needs meaningful downside. |
| LC-GAP-061 | Crime | Define criminal record persistence, expungement, and employer eligibility effects. | P1 | Connects underworld and legal career systems. |
| LC-GAP-062 | Crime | Define syndicate hierarchy, staffing, territory/market, and passive operations, all at abstract simulation level. | P1 | Needed for late-game criminal business path. |
| LC-GAP-063 | Relationships | Decide whether friendships, romance, marriage, children, and family are in scope. | P0 | Major life-sim identity decision. |
| LC-GAP-064 | Relationships | If relationships exist, define relationship meters, interaction costs, time requirements, and decay. | P1 | Core mechanics undefined. |
| LC-GAP-065 | Relationships | Define household finances and shared assets. | P1 | Connects relationships to economy. |
| LC-GAP-066 | Relationships | Define inheritance and heirs in the legacy system. | P1 | Potentially central to multi-generation play. |
| LC-GAP-067 | Health | Define healthcare system depth: insurance, doctors, prescriptions as abstract costs, emergencies, preventive care. | P0 | Healthcare skill/career already exists. |
| LC-GAP-068 | Health | Define health risk factors and recovery without turning the game into medical micromanagement. | P1 | Scope and balance decision. |
| LC-GAP-069 | Health | Define stress/burnout interaction with work hours, sleep, and performance. | P1 | Useful realistic constraint. |
| LC-GAP-070 | Events | Define random event engine categories, frequency, weighting, and cooldowns. | P1 | Adds variability to long progression. |
| LC-GAP-071 | Events | Define global economic events: recessions, booms, shortages, rate changes, etc. | P2 | Adds macroeconomic depth. |
| LC-GAP-072 | Reputation | Define separate personal, professional, business, and underworld reputation scores or a unified model. | P1 | Needed for offers, clients, and legal consequences. |
| LC-GAP-073 | Legacy | Define what causes a completed “character death” for Click Mastery and whether natural death and player-selected retirement both count. | P0 | Click Mastery depends on completed deaths. |
| LC-GAP-074 | Legacy | Define inheritance rules between characters and what persists besides Click Mastery. | P0 | Central to replay loop. |
| LC-GAP-075 | Legacy | Define whether legacy characters share a family/dynasty history screen. | P2 | Presentation/replay value. |
| LC-GAP-076 | UI | Finalize permanent HUD fields and responsive layouts for desktop/mobile. | P0 | Core navigation and readability. |
| LC-GAP-077 | UI | Define menu map and exact screen hierarchy. | P0 | Prevents feature sprawl and giant scroll pages. |
| LC-GAP-078 | UI | Define notification center, activity log retention, and alert severity. | P1 | Long-running systems need clear feedback. |
| LC-GAP-079 | UI | Define comparison UI for jobs, contracts, businesses, housing, vehicles, and financial products. | P1 | Reduces confusion, which is treated as a bug. |
| LC-GAP-080 | UI | Define tutorial/onboarding path and when advanced systems unlock. | P0 | Necessary for accessibility of a deep sim. |
| LC-GAP-081 | Technical | Finalize Rust Launcher 3.0 production acceptance and migration from Go 2.1.1. | P0 | Blocks final updater architecture. |
| LC-GAP-082 | Technical | Define canonical source-of-truth flow: game/index.html -> package -> stable manifest. | P0 | Prevents source/release drift. |
| LC-GAP-083 | Technical | Define permanent ID/versioning rules for every content type (skills, careers, upgrades, items, contracts, events). | P0 | Critical for save migration safety. |
| LC-GAP-084 | Technical | Define schema for feature flags and staged migrations. | P1 | Needed for safe long-lived saves. |
| LC-GAP-085 | Technical | Define automated compatibility test matrix across old save versions. | P0 | Save preservation is highest priority. |
| LC-GAP-086 | Technical | Define crash/error telemetry strategy, if any, with privacy boundaries. | P2 | Useful for debugging releases. |
| LC-GAP-087 | Balance | Define target time-to-first job, first $10k, first business, first $100k net worth, first $1M net worth, and late-game milestones. | P0 | Needed for progression pacing. |
| LC-GAP-088 | Balance | Define economy anti-exploit rules for rapid clicking, update timing, save reloads, and clock manipulation. | P1 | Protects balance in a time-based sim. |
| LC-GAP-089 | Accessibility | Define keyboard navigation, text scaling, reduced motion, color-blind support, and screen-reader baseline. | P1 | Should be designed before UI hardens. |
| LC-GAP-090 | Distribution | Define Windows packaging/install location, desktop shortcut, uninstall, and code-signing strategy. | P1 | Needed before broad distribution. |
| LC-GAP-091 | Distribution | Define monetization model: free, paid one-time, demo, supporter DLC, or other non-pay-to-win model. | P1 | Product strategy gap. |
| LC-GAP-092 | Content | Define content quantity targets per career branch, business industry, event category, contract class, and asset class for v1.0. | P0 | Turns “full game” into measurable scope. |
| LC-GAP-093 | Content | Define location/world model: one abstract region, selectable cities, or a geographic map. | P0 | Impacts costs, jobs, housing, businesses, and travel. |
| LC-GAP-094 | Content | Define travel/commute mechanics and how location affects available jobs/businesses. | P1 | Links driving, housing, careers, and time. |
| LC-GAP-095 | Debug | Define owner/developer console capabilities and guardrails for test saves. | P2 | Speeds QA without risking production saves. |
| LC-GAP-096 | Data | Define deterministic RNG/seeding rules for reproducible tests versus live randomness. | P1 | Important for QA and balance. |

# 28. Decision Worksheet Template

| Field | Entry |
| --- | --- |
| Gap ID | LC-GAP-___ |
| Decision |  |
| Chosen rule |  |
| Reasoning / design goal |  |
| Systems affected |  |
| Save migration needed? | Yes / No |
| Implementation task(s) |  |
| Test cases required |  |
| Status | OPEN / APPROVED / IMPLEMENTED / VERIFIED |
| Approved date |  |

## 28.1 Definition of “Closed”

The rule is explicit enough that two developers would implement the same behavior.

Any formulas, limits, or data requirements are written down.

Affected UI states and blocker/error messages are defined.

Save compatibility impact is identified.

Tests required to prevent regression are named.

The master spec has been updated; the decision is not stranded in a conversation.

# 29. Recommended Spec-Filling Workflow

1.  Work through P0 gaps first, in dependency order: time/character → progression → careers/economy → businesses/assets → legacy → technical release architecture.

2.  For each gap, choose a rule rather than only discussing possibilities.

3.  Immediately record the approved rule in this document and mark the gap CLOSED.

4.  Only after the rule is stable, create implementation tasks and tests.

5.  Use P1 gaps to deepen realism once the core loop is structurally complete.

6.  Defer P2 items when they are polish or optional depth and do not block core architecture.

## 29.1 Suggested First Decision Session

1.  LC-GAP-004 — Time conversion model

2.  LC-GAP-005 — Offline/pause behavior

3.  LC-GAP-006 — Sleep/energy rules

4.  LC-GAP-008 — Character creation

5.  LC-GAP-011 — Needs/stats scope

6.  LC-GAP-012 — Aging/lifespan/death

7.  LC-GAP-014 — Skill XP curve

8.  LC-GAP-015 — Training click XP

9.  LC-GAP-019 — Education structure

10.  LC-GAP-023 — Career catalog scope

# Appendix A — Current Release Baseline

| Component | Baseline | Rule / note |
| --- | --- | --- |
| Game version | 7.0.7 | Current stable updater-validation release lineage. |
| Save version | 12 | Must remain compatible until a real schema change justifies a migration. |
| Stable launcher | Go 2.1.1 | Current stable lineage; had launcher-UI packaging/syntax problems. |
| Replacement launcher | Rust 3.0.0 candidate | In validation; should not be treated as stable until acceptance. |
| Production origin | http://127.0.0.1:8765 | Must remain stable to preserve browser-local saves. |
| Developer origin | http://127.0.0.1:8766 | Target isolated local-development origin. |
| Update feed | GitHub stable manifest | Package-first, manifest-last publication rule. |
| Current source issue resolved in candidate | Launcher UI must be readable source and JS-syntax validated | Avoid giant base64 UI embedded in CI YAML. |

# Appendix B — Canonical Business Upgrade Card

| Field | Requirement |
| --- | --- |
| Upgrade | Permanent ID + clear name |
| What it buys | Concrete capability/equipment/process change |
| Capital cost | Paid from company cash |
| Recurring cost | Monthly/periodic OPEX, if any |
| Skill gate | Relevant current skill vs required skill |
| Current → After | Exact measurable effect |
| Blocked because | Every unmet requirement listed |
| Details | Operational explanation and industry relevance |

# Appendix C — Canonical Career Offer Card

| Field | Requirement |
| --- | --- |
| Employer | Name, industry, size / archetype |
| Role | Permanent career role ID + title |
| Compensation | Base pay plus applicable overtime/bonus/commission/benefits |
| Schedule | Hours/days/remote/shift |
| Requirements | Education, credentials, training, experience, skills, eligibility |
| Career path | Immediate predecessor and possible next roles |
| Offer expiry | Explicit date/time or “no expiry” |
| Blocked because | Exact unmet condition |
| Actions | Accept / decline / inspect career tree |

# Appendix D — Release Safety Checklist

☐ Latest authoritative source confirmed.

☐ Working tree/release branch clean and identified.

☐ Version and save schema intentional.

☐ All persistent IDs checked for reuse/removal.

☐ Migration path present for every schema change.

☐ Old-save fixture tests pass.

☐ Game JavaScript syntax passes.

☐ Launcher JavaScript syntax passes.

☐ Native launcher formatting/tests/lint/build pass.

☐ Package deterministic; size and SHA-256 recorded.

☐ Bad package hash/size/version/JSON rejection tested.

☐ Backups and rollback/recovery tested.

☐ Windows release candidate tested from a clean extracted folder.

☐ Package uploaded before stable manifest.

☐ Published package re-downloaded/verified.

☐ Stable manifest updated last.

☐ Post-release updater detection/install test completed.